STATUS

Report   
**July 2016 - Sep 2017**

**All Star Distributing - Draught Lines - Origlio**

Table of Contents

[1. Introduction 3](#_Toc495954661)

[1.1 Purpose of this document 3](#_Toc495954662)

[1.2 Scope 3](#_Toc495954663)

[1.3 Background and Objective 3](#_Toc495954664)

[2. Work breakdown By Project 4](#_Toc495954665)

[2.1 All Star Distributing 4](#_Toc495954666)

[2.2 Draught lines 5](#_Toc495954667)

[2.3 Origlio 5](#_Toc495954668)

[3. Issues and Enhancements by Month 7](#_Toc495954669)

[3.1 July 2017 7](#_Toc495954670)

[3.2 August 2017 7](#_Toc495954671)

[3.3 September 2017 7](#_Toc495954672)

[4. Non Ticketed Requests 8](#_Toc495954673)

[4.1 July 2017 8](#_Toc495954674)

[4.2 August 2017 8](#_Toc495954675)

[4.3 September 2017 8](#_Toc495954676)

[5. Consolidate Effort Summary 9](#_Toc495954677)

[6. Unresolved Ticketed Issues 9](#_Toc495954678)

# Introduction

## Purpose of this document

The main purpose of this document is to give pertinent insights for team Origlio with the summary of the activities that websolutionz have progressed so far with the effort required to commit the work. This document covers the best on the effort spend in the course of a year in developing the three different website assignments that was requested by Origlio at different times.

## Scope

This document breaks down all the activities conducted by WebSolutionz.

Activities include

1. Development
2. Enhancement activities

WebSolutionz was commissioned to work on the following sites during the course of the engagement

1. All Star Distributing
2. Draughtlines
3. Origlio

During the course of the design and development of the web portals, several iterations were conducted in regards to refining the features of the Web sites. This document captures a high level effort and does not dig into the details of the implementation.

## Background and Objective

WebSolutionz has been engaged with Origlio in designing and developing its online properties. This document takes stock of the development activities committed by websolutionz. WebSolutionz seeks to wind down its engagement with Origlio and to enter into the maintenance phase of each of these provided. In its wake it’s essential to take stock of the activities that were committed as well as carve out a path for transitioning the development activities, so that there will not be any break.

# Work breakdown By Project

## All Star Distributing

|  |  |  |
| --- | --- | --- |
| Client | All Star Distributing | |
| Start & End Date | June - July 2016 | |
| Team size | 3 | |
| Total Hours (D &D) | 590 | |
| Activity | Hours | Resources |
| **Layout and Design** | 130 | 1 |
| Wireframes, Photoshop Designs and Jpegs |  |  |
| **Development of HTML /CMS** |  | 3 |
| **HTML / CSS** | 145 |  |
| Approved Design to HTML5 & CSS |  |  |
| Responsive Design |  |  |
| Video Header Section |  |  |
| Create Video for header section |  |  |
| Convert Design to WP CMS |  |  |
| Installed Woo Commerce |  |  |
| **Development** | 150 |  |
| Added fields which was not there in woo commerce plugin to match the requirements |  |  |
| Uploaded 600+ products to the woo commerce system |  |  |
| Cropped images to upload to the system |  |  |
| Created training materials to upload / maintain the site |  |  |
| Design changes as per requirements |  |  |
| **Testing** | 165 |  |
| Usability testing |  |  |
| Functionality testing |  |  |
| Responsive testing |  |  |
| **Total Effort in hours** | **590** |  |

## Draught lines

|  |  |  |
| --- | --- | --- |
| **Client** | **Draught lines** | |
| Start & End Date | Aug - Nov 2016 | |
| Team size | 4 | |
| Total Hours (D &D) | 615 | |
| Issues + Enhancements | 120 | |
| **Activity** | Hours | Resources |
| ***Layout and Design*** | **130** | 1 |
| Wireframes, Photoshop Designs and Jpegs |  |  |
| ***Development of HTML /CMS*** | **395** | 4 |
| Create the site in word press CMS | 45 |  |
| Managing the articles as posts | 80 |  |
| Created the categories as per the requirements | 55 |  |
| Revisions on the finalization on the categories and its placements | 60 |  |
| Added magazines from 2014 to the system as articles | 75 |  |
| ***Creation of Magazines to flippable format*** | **90** | 1 |
| Created magazines from 2014 to flippable format |  |  |
| ***Total Effort in hours – Development*** | **615** |  |
| ***Issues + Enhancements*** | 120 | 1 |
| **Total Effort in hours – Enhancements** | **120** |  |

## Origlio (Ongoing)

|  |  |  |
| --- | --- | --- |
| **Client** | **Origlio** | |
| Start & End Date | Dec - Ongoing | |
| Team size | 4 | |
| Total Hours (D&D) | 845 | |
| Issues + Enhancements | 120 | |
| **Activity** | Hours | Resources |
| ***Layout and Design*** | 40 | 1 |
| Wireframes, Photoshop Designs and Jpegs |  |  |
| ***Development of CMS*** | 90 | 2 |
| Updated the beer sections with new counties |  |  |
| Added employee spotlight carousel |  |  |
| Added fintech section |  |  |
| Added New pages |  |  |
| Added shelf taker and sell sheets option |  |  |
| Video pages added to CMS |  |  |
| Software to create Shelftalkers | 110 | 2 |
| ***Origlio- Ongoing Tasks*** |  |  |
| Beers page needs filter option - 75 hours | 75 | 1 |
| New pages to be added | 45 | 1 |
| Menu needs rearrangement + Drop down added to the menu | 60 | 1 |
| Beer Detail page will have Shelf talker button and Sell sheet button to upload | 40 | 1 |
| Heady time section in the home page to be rebuilt | 15 | 1 |
| Headytimes needs to have flippable version | 105 | 1 |
| Creation of Shelf talkers and Sell sheets - ( 300 are remaining ) - 125 hours | 125 | 1 |
| Upload of Sell sheets and Shelf talkers | 140 | 1 |
| ***Total Development hours – to date*** | **845** |  |
| ***Issues + Enhancements*** | 120 | 1 |
| **Total Effort hours – Enhancements** | **120** |  |

# Consolidate Effort Summary

|  |  |
| --- | --- |
| **Project Description** | **Hours** |
| All Star Distributing | 590 |
| Draught lines | 735 |
| Origlio | 965 |
| **Total hours** | 2,290 |

**Total hours (Development + Issues & Enhancement) - 2,290**

# Unresolved Ticketed Issues

|  |  |  |  |
| --- | --- | --- | --- |
| # | Issue description | Comments | Resolution |
| 1 | Move Events page from Origlio to Draught lines |  | Incomplete |
| 2 | Move newest edition to “current issues” tab and older ones to the “past Issues” tab | The plugin has an issue that needs to be re-installed, team is working on the same | Incomplete |
| 3 | Setup fintech |  | Incomplete |
| 4 | Google analytics issue with respect to Origlio.com | Did some research on the issue , but could not list this as an issue | Unresolved |
| 5 | When you're not logged in to Origlio.com - there is a scroll bar that appears under the Are You 21 or Older and it causes the box to be off centered when looking at it | Working on the mobile version for the search function | Incomplete |
| 6 | The magazines on the home page have not been made “flippable”. Is it still possible (via a link) to show flippable versions? | Working on this request | Incomplete |

# Conclusion

WebSolutionz was able to fulfill its contractual obligations, however there were a few tickets that could not be resolved due to technical difficulties. However this does not in any way diminish the value of the consolidated effort expended by both Origlio and WebSolutionz. In fact Websolutionz has made it possible for an easy transitioning of any remaining work that needs to be completed due to its diligence in future proofing the application. This will enable Origlio to continue to push forward with its future plans as well as business continuity.