

217, Sheik Rasheed Building, Hor Al Anz East, Dubai

www.verbat.com | uae@verbat.com

Tel: 00971 4 2973515 -301

|  |  |
| --- | --- |
| **Static Preference**  **Attn:**  Tel: 06 5026337 Email: [xxx@xxx.com](mailto:xxx@xxx.com) | **QUOTATION** |

|  |  |  |  |
| --- | --- | --- | --- |
| Quotation Date | Quotation No. | Contact Person | Contact No. |
| 08 Sept 2017 | Q/SW/MS/08112017/1556/1 | Ratheesh VS | 04 2973515-301 |

**Scope**

Project ISA is a collection of responsive web applications (HHI) used to collect data from remote location and it will sync its data to a central server. These applications are simple survey applications which will contain a questionnaire. The data collected during these interviews are used to identify candidates on whom further interviews can be conducted immediately or at a later time.

The scope of this project is to conduct static preference interviews by conceptualizing and implementing the following the steps within the proposed responsive web application / Desktop Application

There are 7 elements to the proposed application

1. Creation of a new output data file from the HHI which summarizes for each person selected information about them and a listing of the places they visit, trips they make, and the travel characteristics of interest;
2. The Proposed application will use the data file created in step 1 to:
   1. Create new attributes that can be used in selecting the most relevant person to undertake the SP and in identifying the SP design to be used; and
   2. Tailor the values in the SP design to be representative of the trip being made by the selected individual
3. A set of extra questions that are required prior to undertaking the SP games. These are some simple attitudinal ranking questions which will be used in the SP analysis
4. Description of the SP games that the respondent will be presented with
5. The SP games themselves which will use a common frame and simply pick up the defined attributes and variables for the relevant SP design, identified in step 2, from a library of designs.
6. Some final questions after the SP games to identify how realistic the respondent felt the scenarios were, and which of the modal options did they mainly concentrate on in making their choices; and
7. The output SP data file structure.

**Technology Used**

* + MS Visual Studio
  + Microsoft .NET
  + MSSQL Server
  + JQuery / CSS / HTML 5

**Project Timeline**

The time estimated for delivering the application is **18 working man days**

Effort: 37 man days.

Timeline: 37 UAE working days from the date of approval of quote and completion of necessary accounting

**Assumption**

* The application will be a response web application

**Out of Scope**

* Any functionality other than specified in the scope and features.
* Installation at the client’s location

**WITNESS WHEREOF** the parties hereto have executed this Agreement as of the date above written.

|  |  |
| --- | --- |
| **Customer:**  **Verbanet Technologies LLC** | **Contractor:** |
| Signature: | Signature: |
| Name: Deepthi Radha Krishna Title: Head – Middle East Business Date: | Name:  Title:   Date: |

# Terms & Conditions

* Offer Valid for 30 calendar days from the date of submission of the Quote
* **100 % Advance payment along with LPO**

|  |  |  |
| --- | --- | --- |
|  | Mode of Payment |  |

1. **By Cheque**: Should be in the name of **Verbanet Technologies LLC** and we will arrange our courier to collect the cheque from your office upon your request. (**This service avails to UAE Customers Only**).

1. **Pay by Direct Deposit** to the Bank Details given below

Bank Name: Emirates NBD  
Account Name: Verbanet Technologies LLC  
Account Number:   1011492858201  
Swift Code: EBILAEAD  
Bank Address: Mamzar Branch, Dubai

***Bank charges incurred during wire transfer to be borne by the client. Any local taxes applicable to be borne by the client.***

1. **Pay by Telegraphic Transfer** – Please transfer the FULL INVOICE VALUE to our Bank account (details above) paying both Beneficiary and Corresponding Bank transaction charges at your end, in-order for us to receive the full Invoice amount.
2. PLEASE DO REMEMBER TO FAX / EMAIL US THE BANK DEPOSIT SLIP, SO THE PAYMENT CREDITED CAN BE MARKED ACCORDINGLY.

* **The Receipt voucher will be emailed back to Client as soon as we receive the Payment**
* **Please note that we do not collect cash payment.**