## Slide 1
We Engineer your Digital Success
Proposal for UI/UX Design and Legacy modernization for www.biocarian.com
November 2016
© 2016. All Rights Reserved / www.verbat.com

## Slide 2
Content
Background & Scope
Project Timeline & Deliverables
Commercials
Assumptions & Out of scope
Terms & Conditions
1
2
3
4
5

## Slide 3
Background & Scope
Oman Insurance Company would like to upgrade their existing website built on Sitefinity version 4.2 to Sitefinity version 9.2. With the current outdated version of Sitefinity, the company is constantly facing limitations and issues, which puts it at risk and at the same time they lose competitive edge on digital capabilities offered in later versions of Sitefinity. The company would like an out of the box implementation of Sitefinity 9.2 capabilities with minimum customization.
Scope
The scope of the upgrade activity is listed below
Migrate the website on the latest version of Sitefinity.
Proposing and tweaking the look-n-feel of the website without major design change
Creating usable components (if any)
Proposing and implementing Digital Marketing capabilities and integration with analytics tools
Email campaigns – integration with 3rd party tools or using OIC mail exchange
Proposing and implementing content personalization (creating personas, generating reports and analytics etc.)
Proposing solution to sync contents between UAT and Production environment and/or load balancing for the contents/website
Responsiveness of the website should not be lost/compromised during the migration process
Implementing and managing push notifications for the web.
Implementing Newsletter capabilities and subscription
Website will continue to be multilingual (English and Arabic)
Social media integration Like Facebook, Twitter, Linked-In, Instagram etc.

## Slide 4
Scope
Phase 1 (UI/UX Design)
Identify the elements that can be listed as options in the search page
Create the wire frames for the UI
Create the design in Photoshop
Create The HTML design after confirmation of design
Make the design mobile friendly (Similar to Google)
Phase 2 (PHP / CodeIgniter Framework)
Determine how to implement the API
Determine Options for endpoints (Fuseki, RDF API, SPARQL API & Ontology API )
Configure & Tailor the CodeIgniter framework to a access the appropriate end point
Build API layer to access the database.

## Slide 5
Project Timeline & Deliverables

## Slide 6
Activity | Phase | Effort (Man Days)
Discussion on UI design | Phase 1 | 7.75
Create wire frames for Search page |  | 
Designs in Photoshop |  | 
HTML Design Mock-up |  | 
Integration with the search results page |  | 
Project Management |  | 
Testing |  | 
Create Environment/Establish CI framework | Phase 2 | 15
Identify and implement data access options |  | 
Determine API implementation Scheme |  | 
Build API layer to access DB |  | 
Project Management |  | 
Testing |  | 
The time estimated for delivering the application is 22.75 working man days
Project Timeline & Deliverables
  Deliverables
  Phase 1
  Wire frames
  Designs in Photoshop
  HTML Wireframes
  Redesigned HTML page
  Phase 2
  Application developed in PHP & CodeIgniter Framework; integrated with the existing database
  Application integrated with the redesigned UI

## Slide 7
Commercials

## Slide 8
Sl. | Description | Cost
01. | Phase 1 Implementation | USD 0,000.00
02. | Phase 2 Implementation | USD 0,000,00
Commercials

## Slide 9
Assumptions

## Slide 10
The client will be involved in the decision making of the wireframes, Photoshop designs and HTML mockup
The client need to provide the branding guidelines
Client need to provide licensed images and logos in specified size & format
Full access to the database during development & deployment
Assumptions

## Slide 11
Hosting of the application
Purchase of images, fonts
Adding new features to the application
Out of Scope

## Slide 12
Terms & Conditions

## Slide 13
Offer Valid for 30 calendar days from the date of submission of the Proposal
An average of 20 working days are assumed in a month
This proposal and all technical/ functional specifications have been derived or concluded from the data shared via email / information's transferred during the initial requirement analysis meetings and conversations. Verbat reserves the right to amend the terms of this proposal, should the SOW terms, functional features and functionalities change during the course of the project
The applications will be built as per the specifications agreed mutually. Any changes will be executed through a deﬁned change management process between both parties
All Source Code and other project artefacts would adhere to the Verbat document templates and internal coding standards
Acceptance criteria will be based on the clauses which were mutually discussed between Verbat and client at the Requirement Analysis phase and the same will be documented and approved by both parties through official emails
Terms & Conditions

## Slide 14
+971 04 2973236
Lekshmi.krishna@verbat.com
India
Level 3, PTC Tower
Nanthancode Trivandrum, Kerala
USA 2033 Gateway Place
Suite 500
San Jose , CA- 95110
Contact Us
217, Sheikh Rashid Bldg
P.O Box 56272, Dubai United Arab Emirates

## Slide 15
Thank You
© 2016. All Rights Reserved Verbanet Technologies LLC www.verbat.com