## Slide 1
We Engineer your Digital Success
Proposal for Requirement Review, Code Review & QA for IEAG
October 2016
© 2016. All Rights Reserved / www.verbat.com

## Slide 2
Content
Background & Scope
Project Timeline
Deliverables
Commercials
Assumptions & Out of scope
Terms & Conditions
1
2
3
4
5
6

## Slide 3
Background & Scope
Dr. Chandana has requested Verbat’s service to redesign a search engine (www.biocarian.com) meant to query an RDF Database. The web site aims to provide information on research related to Biology. The application is hosted in the UAE university.
Scope
Verbat Technologies is pleased to submit this proposal to render services in
Redesigning the search engine page so that it is more human friendly (Phase 1)
Rebuild the application using PHP and the Code Ignitor framework. The database will remain the same (i.e. RDF). The goal is develop a PHP service layer (API) over JENA (The RDF Database), so that it can be queried by the search engine.
The Proposal covers the implementation of Phase 1

## Slide 4
Scope
Phase 1 (UI/UX Design)
Identify the elements that can be listed as options in the search page
Create the wire frames for the UI
Create the design in Photoshop
Create The HTML design after confirmation of design
Make the design mobile friendly (Similar to Google)
Phase 2 (PHP / Code Ignitor Framework)
Determine how to implement the API
Options for endpoints include Fuseki, RDF API, SPARQL API & Ontology API
Configure & Tailor the Code Ignitor framework to a access the appropriate end point
Build API layer to access the database.

## Slide 5
Project Timeline & Deliverables

## Slide 6
Activity | Phase | Effort (Man Days)
Initiation | Phase 1 | 6.3
Discussion on UI design |  | 
Create wire frames for Search page |  | 
Designs in Photoshop |  | 
HTML design Mock-up |  | 
Final Implementation after Integration with the search results page |  | 
The time estimated for delivering the application is 15 working man days
Deliverables
  Wire frames
  Designs in Photoshop
  Html Wireframes
  Redesigned HTML page
Timeline & Deliverables

## Slide 7
Commercials

## Slide 8
Sl. | Description | Cost
01. | Price for Phase 1 implementation | USD 0,000.00
Commercials

## Slide 9
Assumptions

## Slide 10
The client will be involved in the decision making of the wireframes, Photoshop designs and HTML mockup
Assumptions

## Slide 11
Out of Scope

## Slide 12
Coding/Bug Fixing
Hosting/Deployment of the application
Out of Scope

## Slide 13
Terms & Conditions

## Slide 14
Offer Valid for 30 calendar days from the date of submission of the Proposal
An average of 20 working days are assumed in a month
This proposal and all technical/ functional specifications have been derived or concluded from the data shared via email / information's transferred during the initial requirement analysis meetings and conversations. Verbat reserves the right to amend the terms of this proposal, should the SOW terms, functional features and functionalities change during the course of the project
The project scope is limited only to code review & testing services. Any changes will be executed through a deﬁned change management process between both parties
All Source Code and other project artefacts would adhere to the Verbat document templates and internal coding standards
Acceptance criteria will be based on the clauses which were mutually discussed between Verbat and client at the Requirement Analysis phase and the same will be documented and approved by both parties through official emails
Terms & Conditions

## Slide 15
+971 04 2973236
Joyce.daniel@verbat.com
India
Verbat Technologies (India) Pvt. Ltd. Level 3, PTC Tower Trivandrum, Kerala
USA 2033 Gateway Place
Suite 500
San Jose , CA- 95110
Contact Us
217, Sheikh Rashid Bldg
P.O Box 56272, Dubai United Arab Emirates

## Slide 16
Thank You
© 2016. All Rights Reserved Verbanet Technologies LLC www.verbat.com