## Slide 1
We Engineer your Digital Success
Proposal for UI/UX Design and Legacy modernization for www.biocarian.com
November 2016
© 2016. All Rights Reserved / www.verbat.com

## Slide 2
Content
Background & Scope
Project Timeline & Deliverables
Commercials
Assumptions
Terms & Conditions
1
2
3
4
5
Solution Overview
2
Application Functionality
2

## Slide 3
Background & Scope
UAE University Human Resources Department requires a mobile application in Android & IOS that will facilitate the department in its recruitment of new employees for the university as well as provide opportunity for students to register and attend courses using the application.
Scope
The scope of the application is as follows
Bilingual mobile application (English / Arabic)
Login for users (Job seekers / Students)
Registration for users (Job seekers/ Students)
General information on the university (About, Contact, Map, Survey, Comments)
Social Media Integration (Facebook, Instagram, Twitter, YouTube)
Backend Admin to manage News, information, jobs, courses & Events
News & Information
Apply for Jobs / Courses including uploading identification documents
Implementing and managing push notifications for the web.
Implementing Newsletter capabilities and subscription

## Slide 4
Solution Overview

## Slide 5
Web Admin to add courses, events, Jobs etc.
Android & IOS Apps communicate via Web API
Integration with e-mail & social media
Scheduler to send email notifications, news, new job postings & courses (Optional)
Mobile Apps (Android & IOS) for users to login, register, search for Jobs & Courses, Apply for jobs & courses
Solution Overview

## Slide 6
Application Functionality

## Slide 7
Mobile App
Login, Social Media & Settings, Reset Password
Home page, Bilingual (Arabic, English)
Registration (Personal information, Experience, Qualification, File uploads)
Course (Course list, Job Details, Apply)
Jobs (Job List, job Details, Apply
Information pages (about Us, Contact Us, Map, Comment)
Survey (TBD)
Advertisement (TBD)
Email (validation email after registration, scheduled emails)
News (News list, News Details)
Tutorials
Display Calendar
Feature Details
Web Admin
Update Course, Jobs
Update News, advertisements, Calendar Events
Validate/Invalidate Users
Web API
Advertisement, Location API
Submit survey API
Course, Jobs & News (list + details) API
Registration API(Personal Info + Qualification + Experience + attachments)
Profile recall API
Login, Password reset, language selection API
Scheduled Emails on jobs and Courses (Cron Jobs)
Job / Course registration

## Slide 8
Project Timeline & Deliverables

## Slide 9
Activity | Android | IOS | Web Admin | Effort (Man Days)
Requirement Gathering + SRS | 3 | 3 |  | 138.25
UI Design (Arabic + English) | 21 | 24 |  | 
Tutorial, Home Page, Landing Page, Social Media, Settings | 7 | 8 |  | 
Information (about US, Contact etc.) | 4 | 4 |  | 
Job (Apply, Register, job list & details) | 8 | 7 |  | 
Course (List, details, apply) | 1.5 | 1.75 |  | 
News | 1 | 1 |  | 
Web Admin |  |  | 17 | 
Project management | 2.5 | 2.5 |  | 
Testing | 11 | 11 |  | 
Total | 59 | 62.25 | 17 | 
The time estimated for delivering the application is 138.25 working man days
Project Timeline & Deliverables
  Deliverables
  Phase 1
  Wire frames
  SRS
  IOS / Android UI design
  IOS App
  Android App
  Web Admin
  Test Cases

## Slide 10
Commercials

## Slide 11
Sl. | Description | Cost
01. | Application Complete Implementation | USD 0,000.00
Commercials

## Slide 12
Assumptions

## Slide 13
Arabic text will be provided by client
Colour theme will be provide by client
Colour theme will be applied in top Action bar and Bottom Action bar(All function buttons)
Audio/Speech description will be provided by client ( For Tutorial & application walkthrough)
The client will be involved in the decision making of the wireframes, designs and mockup
The client need to provide the branding guidelines
Client need to provide licensed images and logos in specified size & format
Assumptions

## Slide 14
Hosting of the application
Purchase of images, fonts
Adding new features to the application
Out of Scope

## Slide 15
Terms & Conditions

## Slide 16
Offer Valid for 30 calendar days from the date of submission of the Proposal
An average of 20 working days are assumed in a month
This proposal and all technical/ functional specifications have been derived or concluded from the data shared via email / information's transferred during the initial requirement analysis meetings and conversations. Verbat reserves the right to amend the terms of this proposal, should the SOW terms, functional features and functionalities change during the course of the project
The applications will be built as per the specifications agreed mutually. Any changes will be executed through a deﬁned change management process between both parties
All Source Code and other project artefacts would adhere to the Verbat document templates and internal coding standards
Acceptance criteria will be based on the clauses which were mutually discussed between Verbat and client at the Requirement Analysis phase and the same will be documented and approved by both parties through official emails
Terms & Conditions

## Slide 17
+971 04 2973236
Lekshmi.krishna@verbat.com
India
Level 3, PTC Tower
Nanthancode Trivandrum, Kerala
USA 2033 Gateway Place
Suite 500
San Jose , CA- 95110
Contact Us
217, Sheikh Rashid Bldg
P.O Box 56272, Dubai United Arab Emirates

## Slide 18
Thank You
© 2016. All Rights Reserved Verbanet Technologies LLC www.verbat.com