## Slide 1
We Engineer your Digital Success
Proposal for upgrading Sitefinity 4.2 t Sitefinity 9.2 for Oman Insurance Company
November 2016
© 2016. All Rights Reserved / www.verbat.com

## Slide 2
Content
Background & Scope
Project Timeline & Deliverables
Commercials
Assumptions & Out of scope
Terms & Conditions
1
2
3
4
5

## Slide 3
Background & Scope
Oman Insurance Company would like to upgrade their existing website built on Sitefinity version 4.2 to Sitefinity version 9.2. With the current outdated version of Sitefinity, the company is constantly facing limitations and issues, which puts it at risk and at the same time they lose competitive edge on digital capabilities offered in later versions of Sitefinity. The company would like an out of the box implementation of Sitefinity 9.2 capabilities with minimum customization.
Scope
The scope of the upgrade activity is listed below
Migrate the website on the latest version of Sitefinity (Version 9.2)
Proposing and tweaking the look-n-feel of the website without major design change
Proposing and implementing Digital Marketing capabilities and integration with analytics tools
Email campaigns – integration with 3rd party tools or using OIC mail exchange

## Slide 4
Scope
Proposing and implementing content personalization (creating personas, generating reports and analytics etc.)
Proposing solution to sync contents between UAT and Production environment and/or load balancing for the contents/website
Responsiveness of the website should not be lost/compromised during the migration process
Implementing and managing push notifications for the web.
Implementing Newsletter capabilities and subscription
Website will continue to be multilingual (English and Arabic)
Social media integration Like Facebook, Twitter, Linked-In, Instagram etc.

## Slide 5
Project Timeline & Deliverables

## Slide 6
Activity | Effort (Man Days)
Upgrade Preparation (includes backup) for Sitefinity Version 4.2 | 47
Install & configure Sitefinity Version 9.2 | 
Create Project instance for migration | 
Migrate Instance from 4.2 to 9.2 | 
Configure migrated instance | 
Deployment | 
QA & UAT | 
The time estimated for delivering the application is 47 working man days
Project Timeline & Deliverables
  Deliverables
  Phase 1
  Migrated database
  Upgraded project instance
  Documentation of common issues

## Slide 7
Commercials

## Slide 8
Sl. | Description | Cost
01. | Implementation | USD 0,000.00
Commercials

## Slide 9
Assumptions

## Slide 10
Client will provide access to their Sitefinity 4.2 & Sitefinity 9.2 instance (environment & Sitefinity installation source)
Client will provide infrastructure to back up the database as well as the CMS application
Client needs to provide licensed images and logos in specified size & format
Full access to the database during development & deployment
For synching Test/ Dev environments to Production, client should make available Sitesync or Digitalfactory to enable continuous delivery
Tweaking the look and feel will be limited to the available features provided by the Sitefinity CMS. Any customization further to this will be considered as additional effort for Verbat.
Out of the box features of Sitefinity 9.2 will be used for Email Campaigns , Content Personalization, Digital Marketing, Newsletters & Social Media Integration
3rd party tool integration will not be used if it is not supported by the Sitefinity CMS
Assumptions

## Slide 11
Client Will procure license for sitefinity 9.2 and will either give us access to the instance or let us install a copy of the instance at our premises to facilitate the upgrade.
Assumptions

## Slide 12
Hosting of the application
Purchase of images, fonts
Adding new features to the application
Verbat will not be responsible for custom code conflicts during the upgrade process
Any customization that does not leverage the Out of the Box functionality of the Sitefinity CMS will be considered as additional effort
Out of Scope

## Slide 13
Terms & Conditions

## Slide 14
Offer Valid for 30 calendar days from the date of submission of the Proposal
An average of 20 working days are assumed in a month
This proposal and all technical/ functional specifications have been derived or concluded from the data shared via email / information's transferred during the initial requirement analysis meetings and conversations. Verbat reserves the right to amend the terms of this proposal, should the SOW terms, functional features and functionalities change during the course of the project
The applications will be built as per the specifications agreed mutually. Any changes will be executed through a deﬁned change management process between both parties
All Source Code and other project artefacts would adhere to the Verbat document templates and internal coding standards
Acceptance criteria will be based on the clauses which were mutually discussed between Verbat and client at the Requirement Analysis phase and the same will be documented and approved by both parties through official emails
Terms & Conditions

## Slide 15
+971 04 2973236
Lekshmi.krishna@verbat.com
India
Level 3, PTC Tower
Nanthancode Trivandrum, Kerala
USA 2033 Gateway Place
Suite 500
San Jose , CA- 95110
Contact Us
217, Sheikh Rashid Bldg
P.O Box 56272, Dubai United Arab Emirates

## Slide 16
Thank You
© 2016. All Rights Reserved Verbanet Technologies LLC www.verbat.com