## Slide 1: TheWebSolutionz
Work Report and Status - July 2016 - Sep 2017
AllStarDistributing /Draughtlines / Origlio

## Slide 2: AllStarDistributing
Website Design and Development. ( July 2016 - Oct 2016)
Layout and Design
  Wireframes, Design in PSD and Jpeg for approval
Development of HTML /CMS
  Approved design to HTML5 and CSS
  Responsive design
  Video header section
  Created video for the same
  Converted the design to wordpress CMS
  Installed Woocommerce for products

## Slide 3: AllStarDistributing
Website Design and Development. ( July 2016 - Oct 2016)
  Added fields which was not there in woocommerce plugin to match the requirements
  Uploaded 600+ products to the woocommerce system
  Cropped images to upload to the system
  Created training materials to upload / maintain the site
  Design changes as per requirements
Testing
  Usability testing
  Functionality testing
  Responsive testing

## Slide 4: Draughtlines
Website Design and Development. ( Sep 2016 - Jan 2017)
Layout and Design.
Development of HTML /CMS.
  Created the site in wordpress CMS
  Managing the articles as posts
  Created the categories as per the requirements
  Had many revisions on the finalisation on the categories and its placements
  Added magazines from 2014 to the system as articles
Creation of Magazines to flippable format.
  Created magazines from 2014 to flippable format
Issues + Enhancements.

## Slide 5: Origlio
Website Development. ( Dec 2016 - Ongoing)
Layout and Design
Enhancements in CMS
  Updated the beer sections with new counties
  Added employee spotlight carousel
  Added fintech section
  Added New pages
  Added shelf taker and sell sheets option
  Video pages added to CMS
Issues + Enhancements
Software to create Shelf Talkers

## Slide 6: Origlio- Ongoing Tasks
Beers page needs filter option
New pages to be added
Menu needs rearrangement + Drop down added to the ment
Heady time section in the home page to be rebuilt
Headytimes needs to have flippable version
Creation of Shelf talkers and Sell sheets
Upload of Sell sheets and Shelf talkers