## Slide 1
We Engineer your Digital Success
Proposal for Development of a Loyalty Program for Mentis
Aug 2016
© 2016. All Rights Reserved / www.verbat.com

## Slide 2
Contents
Background & Scope
Solution Overview & Application Workflow
Application Functionality
Discovery Phase
Application Delivery
Technology Specification
Project Timeline & Deliverables
1
2
3
4
5
6
7
Commercials
8
Assumptions
Out of scope
Terms & Conditions
9
10
11

## Slide 3
Background & Scope
Taxpayers are often obligated to file their taxes using tax agents, who are not integrated with the regulators.
This causes a substantial investment in time, money and effort to file taxes. It also compromises the security of their personal & professional information.
Scope
The scope of the application is to develop a Web based tax filing application that handles
Filing of both ITR1 and ITR2 forms.
Users shall register and submit tax information, pay taxes and track the status of their tax filing
Provision to make secure payments to PWC as well as secure their online data including all attachments that were used for filing

## Slide 4
Scope
The proposed web application shall have the following features
Home Page, Registration , Login
Basic Information, Personal Information, Address Details
Salary/Form 16
Additional Docs (Rent receipts, Insurance receipts etc.)
Other Income (Capital gain, foreign income etc.)
Housing loan Interest
Bank Details
Online Payment & Confirmation (Web & App)
Admin Console (Web & App)
User Management, Price Management , Plan Management
Refer friend
Promo Code
Tracking and Monitoring Management

## Slide 5: Application security features
Query parameterization (SQL Injection)
Secure password storage (MD5, Salting, One-way algorithms, SCRYPT and PBKDF2)
Contextual output encoding XSS defense (JS injection, output encoding/escaping)
Content security policy
Cross site request forgery (cryptographic tokens, user re-authentication)
Multi factor authentication
Forgotten password security design (Security Questions)
Authentication, Authorization, auditing,

## Slide 6
Solution Overview & Application Workflow

## Slide 7
Solution Overview
Customer Registers and opts for loyalty program
Mentis Management engine is comprised of
  Application Framework
  Loyalty Program Management (LPM)
  Information management
Application Framework consist of User authentication, authorization, application auditing & logging with payment processor integration
LPM manages the Loyalty card issuance & tracking, Gift voucher redemption and voucher management, Customer onboarding for the loyalty program and rule based account management of the loyalty program
Information management provides business intelligence, reporting services and the analysis supports through decision support systems
Customer service activities including sales and marketing automation are capabilities that Verbat has a proven track record and can provide value added services (optional)
System administrator manages the general operation of the site. Verbat will provide all the necessary utilities and scripts to ensure business continuity and smooth day to day operations

## Slide 8
Application Work Flow
START
Portal registration and program Selection
View Transactions and redeem offers & vouchers
Purchase products and receive coupons and discounts based on Loyalty group
Customer
Customer Service
Support
STOP
START
Opportunity Management
Inbound marketing & lead generation
Market analysis & campaign Management
STOP
START
Application Management
(users, products etc.)
Technical Support
&
System Maintenance
Manage loyalty programs and generate Management reports
STOP
Administrator

## Slide 9
Application Functionality

## Slide 10
Mentis Core Engine Services
  Core services : Authentication, Authorization, Logging, Auditing, Payment Gateway Integration
  Loyalty program Engine: Loyalty card Issuer, Loyalty program management, Loyalty Onboarding, Rule based account management
  Information Management: Reports, Analytics, Business Intelligence
Customer Service (Optional)
  Sales Automation: Lead Generation, Opportunity Management, Account Management, Sales Analytics
  Marketing Automation: Campaign Management, Market Analysis, inbound marketing
Administration
  Manage: categories, products, customers, back office users, Loyalty programs
  System maintenance, Technical support, Reports
Customers
  Registration, Loyalty program selection, coupon redemption, Reports,
Feature Details

## Slide 11
Discovery Phase

## Slide 12
Requirements Gathering
On signing the contract, Verbat will deploy a senior Business Analyst to discuss the business and technical requirements, define the solution approach, deliverables during each phases of execution, documentation and sign-off
Deliverables
  Detailed requirement specification document
  Wireframes for the key screens for the proposed application
Dependencies
  The client to nominate a Point of contact to coordinate with our team
  Availability of key stakeholders for meetings to discuss requirements and validate findings and deliverables
  Written sign-off on the deliverables prior to commencement of the development phase

## Slide 13
Application Delivery

## Slide 14
Application Delivery
Application will be delivered in three phases. Development will start post approval and sign-off of the Software Requirements Specification (SRS) by the client. The deliverables for each phase is listed below.
Phase 1 Design
Project plan
SRS & Functional Specification
Wire frames for key screens
Phase 2 Development
Mentis core engine
Administration module
Customer registration and loyalty onboarding
Customer support and services (optional)
General pages
Phase 3 Testing
QA
UAT
Phase 4 Go Live
Application deployment
Application configuration

## Slide 15
Technology Specification

## Slide 16
Technology Specifications
Recommended System Requirements
  Database – MS SQL 2008 and above
  Operating System – Windows 7 & above with .Net Framework 3.5 and above

## Slide 17
Project Timeline & Deliverables

## Slide 18
Activity | Phase | Effort (Man Days)
Initiation | Phase 1 | 9
Requirement Gathering Complete and Sign-Off |  | 
Software requirement Specification & functional Specification |  | 
UI Design |  | 
Database Design |  | 
Development Start | Phase 2 | 19
Application Framework |  | 
Administration |  | 
Customer registration and on boarding |  | 
General information pages |  | 
Mentis Core Engine Services |  | 
Code Review |  | 
QA & Deployment | Phase 3 | 11
QA |  | 
UAT |  | 
Deployment & Go Live |  | 
The time estimated for delivering the application is 39 working man days
Deliverables
  Software Requirement Specification (SRS)
  Functional Specification
  Low level design
  Wireframes for the key screens
  Fully developed and tested application for deployment
Project Timeline & Deliverables

## Slide 19
Commercials

## Slide 20
Commercials
Sl. | Description | Cost
01. | Development of Mentis Loyalty Program (MLP) | USD 00,000

## Slide 21
Assumptions

## Slide 22
Web Services for the following will be provided by the client
Web Services/API and the detailed documentation for
  User Authentication
  Payment Request Initiation
  Payment Authentication & Authorization
The client will also provide
Logo
UI Design Guidelines
Testing Cards and the PIN number.
Required working device with SDK
Assumptions

## Slide 23
Out of Scope

## Slide 24
Any other language other than English
Manual data entry
Integration with other payment processors
Integration with any other systems other than those specified in the Scope
Physical installation at the client site
Out of Scope

## Slide 25
Terms & Conditions

## Slide 26
Offer Valid for 30 calendar days from the date of submission of the Proposal
An average of 20 working days are assumed in a month
This proposal and all technical/ functional specifications have been derived or concluded from the data shared via email / information's transferred during the initial requirement analysis meetings and conversations. Verbat reserves the right to amend the terms of this proposal, should the SOW terms, functional features and functionalities change during the course of the project
The applications will be built as per the specifications agreed mutually. Any changes will be executed through a deﬁned change management process between both parties
All Source Code and other project artefacts would adhere to the Verbat document templates and internal coding standards
Verbat will provide a bug ﬁx warranty at no additional cost for 30 days from the date of acceptance of the project, for correction of any errors in the developed application that may be attributed to Verbat
Acceptance criteria will be based on the clauses which were mutually discussed between Verbat and client at the Requirement Analysis phase and the same will be documented and approved by both parties through official emails
Terms & Conditions

## Slide 27
+971 04 2973236
Lekshmi.krishna@verbat.com
India
Verbat Technologies (India) Pvt. Ltd. Level 3, PTC Tower Trivandrum, Kerala
USA 2033 Gateway Place
Suite 500
San Jose , CA- 95110
Contact Us
217, Sheikh Rashid Bldg
P.O Box 56272, Dubai United Arab Emirates

## Slide 28
Thank You
© 2016. All Rights Reserved Verbanet Technologies LLC www.verbat.com