## Slide 1
We Engineer your Digital Success
Proposal for Development of an e-Commerce Portal for Reda Hazard Control, Saudi Arabia
Aug 2016
© 2016. All Rights Reserved / www.verbat.com

## Slide 2
Contents
Background & Scope
Solution Overview
Application Functionality
Discovery Phase
Application Delivery
Technology Specification
Project Timeline
1
2
3
4
5
6
7
Deliverables
8
Commercials
Out of scope
Terms & Conditions
9
10
11

## Slide 3
Background & Scope
The REDA Group of Engineered Industrial Services founded REDA Hazard Control in 1984. Located in Al Khobar in the Kingdom of Saudi Arabia’s Eastern Province, the company was set up to service the Kingdom’s industrial and municipal market’s fire protection needs. REDA Hazard Control started off by supplying and maintaining firefighting equipment for the oil, gas and petrochemical sectors.
Scope
REDA has contacted Verbat Technologies to develop an e-Commerce portal that will cater to the needs of its established clientele. Additionally REDA also intends to marshal in new clients via SEO engagement activities. The site needs to integrate with their customers ERP system (for managing purchase orders) as well as its own Microsoft Dynamics CRM implementation (for inventory management, Shipping & Returns). The site will be customized to provide special discounts to its VIP customers. Online payment systems using credit cards and bankcards will also be integrated.

## Slide 4
Scope
REDA has contacted Verbat to develop an application with the following features:
  E-commerce site
    Customer groups (VIP customers to get special discounts, Site admins, other clients)
    Related products, suggestions & Product Wish list
    Product comments and ratings
    Unlimited Product categories, listings & unlimited manufacturers
    Product search with filters (includes American and European standards)
    Responsive design with SEO optimization
  Third-party Integration
    Integration with customer’s ERP system
    Integration with Microsoft Dynamics CRM
    Integration with major credit card payment processors (including Saudi bank)

## Slide 5
Scope (Continued)
Admin Features
  Add new Categories and Products (Product uploads)
  Create discounts for VIP customers (including discount coupons for non VIP customers)
  Analytics, event notification system and reporting
  Printable invoices
  Multiple Tax rates & Multi Currency
  Intuitive Dashboards
Site Security
  Hosted in a Dedicated server with Firewall
  128 Bit SSL

## Slide 6
Solution Overview

## Slide 7
Solution Overview
E-Commerce site with multiple Access points
Real time and Offline integration with back office functions
Communication via HTTPS
Admin Dashboard for managing the store and real time analytics
Scheduler for maintenance activities

## Slide 8
Purchase Work Flow

## Slide 9
Order Work Flow

## Slide 10
Application Functionality

## Slide 11
General Application Functionality
Product, Order, Inventory & User Management
MIS Reports & Analytics
Loyalty, Campaign management
Upselling & cross selling Services
Payment services
Personalization & Custom Search services

## Slide 12
Reports
Marketing Report (marketing, Affiliates)
Sales Report (orders, Tax, Shipping, Returns, Coupons)
Customer Report (Customers online, activity, rewards)
Product Reports
Admin Dashboard
Uploads, Backups & restores, Error Logs
Create & manage Users, User Groups
Localization (currency, time zones, Taxes)
Manage Stock status, order status returns, countries
Configure Marketing( affiliates, coupons, mails)
Configure Sales (orders, recurring orders, Returns, Customers, Gift vouchers)
Configure Manufacturers, Categories, Products with attributes)
Configure information (about us, privacy etc.)
Customer Web front
Create Profile
Search products using filters
Multiple payment methods
Create reviews, Ratings for products
Related products, suggestions and featured products
Avail discounts, coupons & gift vouchers.
Integration
Major payment gateways
External client applications
Internal CRM applications
HTTPS, Mail & marketing campaigns
Feature Details

## Slide 13
Discovery Phase

## Slide 14
Requirements Gathering
On signing the contract, Verbat will deploy a senior Business Analyst to discuss the business and technical requirements, define the solution approach, deliverables during each phases of execution, documentation and sign-off
Deliverables
  High level technical design
  Detailed requirement specification document
  Wireframes for the key screens for the proposed web application
Dependencies
  The client to nominate a Point of contact to coordinate with our team
  Availability of key stakeholders for meetings to discuss requirements and validate findings and deliverables
  Written sign-off on the deliverables prior to commencement of the development phase

## Slide 15
Application Delivery

## Slide 16
Application Delivery
Application will be delivered in three phases. Development will start post approval and sign-off of the Software Requirements Specification (SRS) by the client. The deliverables for each phase is listed below.
Phase 1 Delivery
Project plan
Theme selection and customization (approve prototype)
SRS & High level design
Wire frames for key screens

## Slide 17
Application Delivery (Contd.)
Phase 2 Delivery
Theme Integration
Shopping cart, Open Cart Extensions & payment gateway configuration and integration
Create Customer groups and admin dashboard
Bulk upload of products from CSV formatted files as well as add individual products.
Push Purchase orders to client ERP
Phase 3 Delivery
QA
User Acceptance Testing (UAT)
Final product delivery

## Slide 18
Technology Specification

## Slide 19
Technology Specifications
Technology Stack
  Language – PHP
  Database – My SQL
  Server – Apache
  Operating System – Linux
  Server and Hosting
  Linux Dedicated Server
  4 GB with 2 Core CPU
  HDD Quota – 500 GB Disk (Raid 1)
  10 TB Monthly Bandwidth
  128 Bit SSL

## Slide 20
Project Timeline & Commercials

## Slide 21
Activity | Timeline (Days)
Requirement Gathering Complete and Sign-Off(T0) | T0
Software requirement Specification | T0 + 4
Theme Selection & Application Prototype | T0 + 1
Prototype Approval | T1
Create and integrate plugins, extensions etc. | T1+2
Development Start | T2
Theme integration | T2 + 3
Create products, categories, manufacturers, customer groups, customers (including bulk upload features) | T2 + 4
Customer ERP and Payment gateway integration | T2 + 5
Code review | T2 +3
QA Start | T3
Quality Assurance + UAT + Implementation | T3 + 6
Go Live | T4 + 1
The time estimated for delivering the application is 30 working man days
Deliverables
  Software Requirement Specification (SRS)
  High level technical design
  Wireframes for the key screens
  UI/UX Theme
  Functional Specification Document (FS)
  Test plans & Test cases
  User Manual (English)
  Fully developed and tested application for deployment (Phase 1)
  Additional 2 days needed for regression testing*
Project Time line & Deliverables

## Slide 22
Commercials
Sl. | Description | Cost
01. | Development of e-Commerce Portal | USD 00,000
02. | Hosting of the Application in Dedicated Server (Yearly) | USD 7,200.00
03. | Comodo 128 Bit SSL with EV (Yearly) | USD 300.00

## Slide 23
Out of Scope

## Slide 24
Any other language other than English
Content / Image procurement or uploading or editing
Purchase of 3rd Party PDF SDK
Manual data entry
Integration to existing application (if any)
Database migration
Physical deployment at client’s site
Purchase of SSL
Backup solution and Disaster recovery for hosting (Can be provided for additional price)
Content writing
Third party software integration
Annual Maintenance Contract
Out of Scope

## Slide 25
Terms & Conditions

## Slide 26
Offer Valid for 30 calendar days from the date of submission of the Proposal
An average of 20 working days are assumed in a month
This proposal and all technical/ functional specifications have been derived or concluded from the data shared via email / information's transferred during the initial requirement analysis meetings and conversations. Verbat reserves the right to amend the terms of this proposal, should the SOW terms, functional features and functionalities change during the course of the project
Client need to provide the Google Play store & Apple App store credentials to Verbat
Client need to buy 3rd party PDF SDK, as recommended by Verbat
The applications will be built as per the specifications agreed mutually. Any changes will be executed through a deﬁned change management process between both parties
All Source Code and other project artefacts would adhere to the Verbat document templates and internal coding standards
Verbat will provide a bug ﬁx warranty at no additional cost for 30 days from the date of acceptance of the project, for correction of any errors in the developed application that may be attributed to Verbat
Acceptance criteria will be based on the clauses which were mutually discussed between Verbat and client at the Requirement Analysis phase and the same will be documented and approved by both parties through official emails
Terms & Conditions

## Slide 27
+971 04 2973236
Lekshmi.krishna@verbat.com
India
Verbat Technologies (India) Pvt. Ltd. Level 3, PTC Tower Trivandrum, Kerala
USA 2033 Gateway Place
Suite 500
San Jose , CA- 95110
Contact Us
217, Sheikh Rashid Bldg
P.O Box 56272, Dubai United Arab Emirates

## Slide 28
Thank You
© 2016. All Rights Reserved Verbanet Technologies LLC www.verbat.com