## Slide 1
We Engineer your Digital Success
Proposal for Development of a CMS based Website for Sharp UAE
Nov 2016
© 2016. All Rights Reserved / www.verbat.com

## Slide 2
Contents
Background & Scope
Technology Specification
Project Timeline & Deliverables
1
2
3
Commercials
Assumptions & Out of scope
Terms & Conditions
4
5
6

## Slide 3
Background & Scope

## Slide 4
Background & Scope
The client has contacted Verbat Technologies to develop a CMS based website for showing information's of their products online.
Verbat shall develop the website using PHP & CodeIgnitor . The design for the website shall be a theme based template. The web site will be developed keeping the following in mind
Content will be sourced from the existing website
Website will be developed in PHP & CodeIgnitor Framework.
Website will be developed in two phases
  Phase 1 will be used to develop the content along with a blog
  Phase 2 will be used to develop the customer and partners portal

## Slide 5
Scope
Verbat shall develop the website with the following features:
Phase 1
  Home Page
  Products
    Home Entertainment ( with Subcategories, product lists and product details)
    Home Appliances ( with Subcategories, product lists and product details)
    Healthcare ( with Subcategories, product lists and product details)
    Multifunction printer ( Product lists and product details)
    Professional display ( Product lists and product details)
    Calculator (Product lists and product details)
    Electronic Cash Register ( Product lists and product details)
    Product Search
  Blog
  News letter subscription
  Integration with Social media
  Responsive design compatible with iOS, Android, Windows, Mac OSX

## Slide 6
Scope
  Sitemap
  Site policy
  Policy on Information security
  About Sharp (Sharp History, Philosophy, Environmental & CSR , Corporate Profile, MD Message)
  News & Events (updatable with new events and news)
  Contact us (Regional Head Office, Service center location, Careers, Feedback)
  Page/Content Creation
Phase 2
  Customer Portal
    Customer Login
    Product Registration
    Product Search ( specifications and data sheets)
  Partners Portal
    Partner Login
    Training Videos
    File sharing

## Slide 7
Technology Specification

## Slide 8
Technology Specifications
Technology Stack
  Application Framework – PHP, CodeIgnitor
  Database – My SQL
  Server – Apache
  Operating System – Linux
  Server and Hosting
  HDD Quota – 50 GB
  1 GB Backup Storage
  25K Visit per month
  128 Bit SSL

## Slide 9
Project Timeline & Deliverables

## Slide 10
The time estimated for delivering the application is 30 working man days
Deliverables
  Phase 1
  Selection & Purchase of WordPress Template
  Fully developed and tested Website for deployment
  Phase 2
  Customer Portal
  Partner Portal
  Multilingual options
Project Timeline & Deliverables
Activity | Phase | Effort (Man Days)
Finalizing and purchase of Word press Theme & Images | Phase 1 | 20
Customization of WordPress Theme |  | 
Theme Integration & Page Creations |  | 
Page/Content Creation |  | 
Quality Analysis (QA) |  | 
UAT Support & Implementation, Live |  | 
Customer Login | Phase 2 | 10
Product Registration |  | 
Product Search ( specifications and data sheets) |  | 
Partner login |  | 
Training Videos |  | 
File Sharing |  | 
Multi lingual site |  | 

## Slide 11
Commercials

## Slide 12
Commercials
Sl. | Description | Cost
01. | Development of CMS based Website in WordPress (Phase 1) | AED 0,000
02. | Development of CMS based Website in WordPress (Phase 2) | AED 0,000
03. | Annual Maintenance Contract | AED 0,000
04 | Purchase WordPress theme* | AED 0,000
Website Development
*Price of the WordPress theme will vary depending on the functionality

## Slide 13
Assumptions & Out of Scope

## Slide 14
Website shall be done using WordPress Theme. Verbat shall purchase the template agreed and signed off by the client
Client will provide the branding guidelines
Client shall purchase the domain name
If client is providing the server for hosting, it shall adhere to the server & hosting specification
Client will purchase plugins for - Customer Portal, Partners Login & multilingual options
Client will furnish Verbat with the relevant content & images in the specified size and resolution as needed for the website
Blog & events will be updated by the client
Any extended or additional features that are over and above the “out of the box functionality” of the selected theme will be considered as additional effort, unless the appropriate plugins are purchased by the client
Assumptions

## Slide 15
Any language other than English (in phase 1)
Backup solution and Disaster recovery for hosting
No Emails with the hosting
Content / News writing
Out of Scope

## Slide 16
Terms & Conditions

## Slide 17
Offer Valid for 30 calendar days from the date of submission of the Proposal
An average of 20 working days are assumed in a month
This proposal and all technical/ functional specifications have been derived or concluded from the data shared via email / information's transferred during the initial requirement analysis meetings and conversations. Verbat reserves the right to amend the terms of this proposal, should the SOW terms, functional features and functionalities change during the course of the project
The website will be built as per the specifications agreed mutually. Any changes will be executed through a deﬁned change management process between both parties
All Source Code and other project artefacts would adhere to the Verbat document templates and internal coding standards
Acceptance criteria will be based on the clauses which were mutually discussed between Verbat and client at the Requirement Analysis phase and the same will be documented and approved by both parties through official emails
Final deployment to Live server pursuant to completion of all payments
Terms & Conditions

## Slide 18
+971 04 2973236
joyce.daniel@verbat.com
India
Level 3, PTC Tower
Nanthancode Trivandrum, Kerala
USA 2033 Gateway Place
Suite 500
San Jose , CA- 95110
Contact Us
217, Sheikh Rashid Bldg
P.O Box 56272, Dubai United Arab Emirates

## Slide 19
Thank You
© 2016. All Rights Reserved Verbanet Technologies LLC www.verbat.com