## Slide 1
We Engineer your Digital Success
Proposal for Requirements review, Code Review & Test plans for IEAG
October 2016
© 2016. All Rights Reserved / www.verbat.com

## Slide 2
Content
Background & Scope
Solution Overview
Discovery Phase
Application Delivery
Technology Specification
Project Timeline
Deliverables
1
2
3
4
5
6
7
Commercials
8
Assumptions & Out of scope
Terms & Conditions
9
10

## Slide 3
Background & Scope
IEAG is in the process of developing a unique one-stop-shop collaborative project management platform that brings managers, designers, contractors, and stakeholders together in an interactive environment to ensure cost effective project deliveries and one point of accountability across the life cycle of a project.
Scope
Verbat Technologies is pleased to submit this proposal for services to support IEAG in achieving its goal for Consulting and Quality Assurance by providing a consolidated solution that is geared toward fulfilling the complete software development lifecycle of the application. Services include helping with arbitrating the business requirements, Verifying the architecture of the entire application (Database, Front end & back end) along with suggestions (and training where needed) for adopting best practices in PHP application development. Verbat will also ensure that all Quality assurance and Testing will not only cover the functional requirements but also nonfunctional requirements such as security, identifying application vulnerability etc. The services rendered by Verbat are listed below
Business Analysis & Validation
Database Architecture Validation
PHP Application Code Review & Verification
Quality Analysis and Testing

## Slide 4
Scope
Business Analysis & Validation
Verify that requirements ( user stories) are grouped based on business functions
Verify that each requirement has adequate test coverage
Verify the coverage of nonfunctional requirements (Reliability, Availability, Security , Maintainability, Portability)
Verify that the triple constraints are addressed (Time, Cost, Scope)
Verify and validate unclear or ambiguous requirements
Identify the stakeholders
Create a work breakdown structure to map the requirements to test cases.
Code Review
Review the application for
Is the code easy to understand?
Is the code written to follow standards/guidelines?
Is the code being duplicated?
Is it easy to debug the code to find the root cause?
Is this function or class too big?
Is the code formatted properly?
Verify the architecture
Verify Security, Performance & Usability
Framework Issues (including configuration)
Verify management of untrusted data
Verify against SQL injection attacks
Verify against Shell, code and other injection attacks
Verify Cross Site Scripting (XSS) and Cross Site Request Forgery (CSRF)
Implement Session Management(Session Hijack Prevention, session Invalidation rolling/Fixation/expiration & time outs)
Cookie management and authentication

## Slide 5
Scope
QA and Testing
Depending on the need the following test documents will be created
Functional Testing
Integration Testing
System Testing
Smoke Test
Regression Testing
Usability Testing
Compatibility Testing
User Acceptance Testing

## Slide 6
Solution Overview & Application Workflow

## Slide 7
Solution Overview
Full spectrum of services offered
Review the SRS
Review Code
Create and validate test cases

## Slide 8
Discovery Phase

## Slide 9
Requirements Gathering
On signing the contract, Verbat will deploy a senior Business Analyst to discuss the business and technical requirements, define the solution approach, deliverables during each phases of execution, documentation and sign-off
Deliverables
  Detailed requirement specification document
  HTML Prototype for the key screens for the proposed application
Dependencies
  The client to nominate a Point of contact to coordinate with our team
  Availability of key stakeholders for meetings to discuss requirements and validate findings and deliverables
  Written sign-off on the deliverables prior to commencement of the development phase

## Slide 10
Application Delivery

## Slide 11
Code Review Deliverables & Test Cases
Phase 1 of the application is scheduled to be completed by December 16th. Upon engagement Verbat will
Review the requirements
Review the existing code
Review the existing database
Create test documents
Deploy test team and complete testing

## Slide 12
Project Timeline & Deliverables

## Slide 13
Activity | Phase | Effort (Man Days)
Initiation | Phase 1 | 15
SRS Review |  | 
Code Review |  | 
Review Database |  | 
Create Test cases to match requirements |  | 
Execute test cases |  | 
The time estimated for delivering the application is 15 working man days
Deliverables
  Documented artifacts with recommendation for improving the
  Existing SRS
  Existing Code
  Existing Database
  Documented test cases mapped to the requirements
  QA consultants
Note
Code Review : Typically code coverage is 200-400 lines of written code /day
Test Cases: About 1.5 days per page ( present count of pages is 100+)*
* Keep in mind that this is a rough sketch

## Slide 14
Commercials

## Slide 15
Sl. | Description | Cost
01. | Development of Web based Video Competition Application | USD 6,800
Commercials
Particulars | Percentage | Amount (USD)
Advance Payment | 25% | 1,700
Prior to Deployment to Production server | 75% | 5,100

## Slide 16
Assumptions

## Slide 17
The website will be done using a purchased template. The client will be providing branding guidelines
Verbat shall suggest 3 templates. The client shall purchase the approved template
All images and videos for the website development shall be provided
The video player should be purchased by the client which will be suggested by us
The video upload and compression tool should be purchased by the client which will be suggested by us
API for mobile shall be developed by us
The application shall support the latest & standard video formats
Assumptions

## Slide 18
Out of Scope

## Slide 19
Any other language other than English
Manual data entry
Integration with any other systems other than those specified in the Scope
Physical installation at the client site
SSL & Domain purchase
Image & Video purchase
Web Hosting of the application
Out of Scope

## Slide 20
Terms & Conditions

## Slide 21
Offer Valid for 30 calendar days from the date of submission of the Proposal
An average of 20 working days are assumed in a month
This proposal and all technical/ functional specifications have been derived or concluded from the data shared via email / information's transferred during the initial requirement analysis meetings and conversations. Verbat reserves the right to amend the terms of this proposal, should the SOW terms, functional features and functionalities change during the course of the project
The applications will be built as per the specifications agreed mutually. Any changes will be executed through a deﬁned change management process between both parties
All Source Code and other project artefacts would adhere to the Verbat document templates and internal coding standards
Verbat will provide a bug ﬁx warranty at no additional cost for 30 days from the date of acceptance of the project, for correction of any errors in the developed application that may be attributed to Verbat
Acceptance criteria will be based on the clauses which were mutually discussed between Verbat and client at the Requirement Analysis phase and the same will be documented and approved by both parties through official emails
Terms & Conditions

## Slide 22
+971 04 2973515-301
Shibu.kumar@verbat.com
India
Verbat Technologies (India) Pvt. Ltd. Level 3, PTC Tower Trivandrum, Kerala
USA 2033 Gateway Place
Suite 500
San Jose , CA- 95110
Contact Us
217, Sheikh Rashid Bldg
P.O Box 56272, Dubai United Arab Emirates

## Slide 23
Thank You
© 2016. All Rights Reserved Verbanet Technologies LLC www.verbat.com