## Slide 1
We Engineer your Digital Success
Proposal for Requirement Review, Code Review & QA for IEAG
October 2016
© 2016. All Rights Reserved / www.verbat.com

## Slide 2
Content
Background & Scope
Project Timeline
Deliverables
Commercials
Assumptions & Out of scope
Terms & Conditions
1
2
3
4
5
6

## Slide 3
Background & Scope
IEAG is in the process of developing a unique one-stop-shop collaborative project management platform that brings managers, designers, contractors, and stakeholders together in an interactive environment to ensure cost effective project deliveries and one point of accountability across the life cycle of a project.
Scope
Verbat Technologies is pleased to submit this proposal for services to support IEAG in achieving its goal for Consulting and Quality Assurance by providing a consolidated solution that is geared toward fulfilling the complete software development lifecycle of the application. Services include helping with arbitrating the business requirements. Verifying the architecture of the entire application (Database, Front end & back end) along with suggestions (and training where needed) for adopting best practices in PHP application development. Verbat will also ensure that all Quality assurance and Testing will not only cover the functional requirements but also nonfunctional requirements such as security, identifying application vulnerability etc. The services rendered by Verbat are listed below:
Business Analysis & Validation
Database Architecture Validation
PHP Application Code Review & Verification
Quality Analysis and Testing

## Slide 4
Scope
Business Analysis & Validation
Verify that requirements ( user stories) are grouped based on business functions
Verify that each requirement has adequate test coverage
Verify the coverage of nonfunctional requirements (Reliability, Availability, Security , Maintainability, Portability)
Verify that the triple constraints are addressed (Time, Cost, Scope)
Verify and validate unclear or ambiguous requirements
Identify the stakeholders
Create a work breakdown structure to map the requirements to test cases.
Code Review
Review the application for
Is the code easy to understand?
Is the code written to follow standards/guidelines?
Is the code being duplicated?
Is it easy to debug the code to find the root cause?
Is this function or class too big?
Is the code formatted properly?
Verify the architecture
Verify Security, Performance & Usability
Framework Issues (including configuration)
Verify management of untrusted data
Verify against SQL injection attacks
Verify against Shell, code and other injection attacks
Verify Cross Site Scripting (XSS) and Cross Site Request Forgery (CSRF)
Implement Session Management(Session Hijack Prevention, session Invalidation rolling/Fixation/expiration & time outs)
Cookie management and authentication

## Slide 5
Scope
QA and Testing
Depending on the need the following test documents will be created
Functional Testing
Integration Testing
System Testing
Smoke Test
Regression Testing
Usability Testing
Compatibility Testing
User Acceptance Testing
Database Review
Verify Indexes
Verify ACID properties
Verify transactions
Identify performance issues
Verify data Normalization
Database refactoring
Determine Primary key Strategy
Verify database maintenance tasks
Document the ER Schema

## Slide 6
Project Timeline & Deliverables

## Slide 7
Activity | Phase | Effort (Man Days)
Initiation | Phase 1 | 15
SRS Review |  | 
Code Review |  | 
Review Database |  | 
Create Test cases to match requirements |  | 
Execute Test cases |  | 
The time estimated for delivering the application is 15 working man days
Deliverables
  Documented artifacts with recommendation for improving the
  Existing SRS
  Existing Code
  Existing Database
  Documented test cases mapped to the requirements
Note:
Code Review: Typically code coverage is 200-400 lines of written code / man-day
Test Cases: About 1.5 days per page (present count of pages is 100+)*
* Note: This is a rough sketch
Timeline & Deliverables

## Slide 8
Commercials

## Slide 9
Sl. | Description | Cost
01. | Price for Requirement review, Code Review & QA | USD 0,000.00
Commercials

## Slide 10
Assumptions

## Slide 11
The client shall provide the document artifacts
The client shall provide the source codes of the application
The client shall provide access to the application Database
The client should create a test environment for testing the application
The application development is done in core PHP
Assumptions

## Slide 12
Out of Scope

## Slide 13
Coding/Bug Fixing
UI/UX Design
Hosting/Deployment of the application
Identifying new requirements
Out of Scope

## Slide 14
Terms & Conditions

## Slide 15
Offer Valid for 30 calendar days from the date of submission of the Proposal
An average of 20 working days are assumed in a month
This proposal and all technical/ functional specifications have been derived or concluded from the data shared via email / information's transferred during the initial requirement analysis meetings and conversations. Verbat reserves the right to amend the terms of this proposal, should the SOW terms, functional features and functionalities change during the course of the project
The project scope is limited only to code review & testing services. Any changes will be executed through a deﬁned change management process between both parties
All Source Code and other project artefacts would adhere to the Verbat document templates and internal coding standards
Acceptance criteria will be based on the clauses which were mutually discussed between Verbat and client at the Requirement Analysis phase and the same will be documented and approved by both parties through official emails
Terms & Conditions

## Slide 16
+971 04 2973236
Joyce.daniel@verbat.com
India
Verbat Technologies (India) Pvt. Ltd. Level 3, PTC Tower Trivandrum, Kerala
USA 2033 Gateway Place
Suite 500
San Jose , CA- 95110
Contact Us
217, Sheikh Rashid Bldg
P.O Box 56272, Dubai United Arab Emirates

## Slide 17
Thank You
© 2016. All Rights Reserved Verbanet Technologies LLC www.verbat.com